House of Dreams Performing Arts

Website, Domain & Email Plan

Prepared by: [Your name]   ·   October 2026   ·   Preview: [your Netlify link]

THE PROBLEM

Parents can't see our schedule, prices, or curriculum in one place, and they can't enroll without calling or coming in. We also don't have a business domain or professional email, so we look smaller than we are and our messages are easier to miss.

WHAT I'M PROPOSING

A rebuilt website on our existing WordPress, with programs, curriculum, a weekly calendar, pricing, family stories, and an online enrollment form.

Our own domain: houseofdreamsarts.com, registered in the business's name.

Professional email for the three of us, plus hello@ and enroll@ addresses that parents can use.

Me as the person who keeps it running: updates, backups, security, and keeping schedules and prices current.

TIMELINE (ABOUT 4 WEEKS)

| Week | What gets done |
| --- | --- |
| 1 | Get admin access to WordPress and hosting. Register the domain. Set up email for all three of us. |
| 2 | Build the pages: programs, curriculum, calendar, pricing, FAQ. Load real prices, schedule, and photos. |
| 3 | Set up the enrollment form so it emails enroll@ and saves each entry. Test on phones and computers. |
| 4 | Final review with you, then launch. Point the domain at the site and announce it to current families. |

ESTIMATED COSTS

| Item | Approx. cost | Notes |
| --- | --- | --- |
| Domain (houseofdreamsarts.com) | $10–20 / year | Auto-renew on, in the business's name |
| Email for 3 people (Google Workspace or Microsoft 365) | About $20–25 / month | hello@ and enroll@ are free add-ons, not extra users |
| Website hosting | $0 extra | We already pay for WordPress. I'll confirm the plan. |
| Plugins (forms, backups, security, email delivery) | $0–60 / year | Free versions cover what we need to start |
| Online payments (optional, later) | Card fees only, about 3% per payment | Only if we decide to take tuition online |

Prices are estimates and get confirmed at checkout before anything is bought.

WHAT I NEED FROM YOU

Admin login for the WordPress site and the hosting account, and permission to register the domain on the business card.

Current prices, class schedule, season dates, and any photos we can use.

A signed photo and media release from any family whose child appears on the site.

HOW WE'LL KNOW IT'S WORKING

Number of enrollment forms submitted online each month.

Fewer phone calls asking about prices and times.

Every enrollment inquiry gets a reply within one business day.

THE ASK

Approve a 30-day trial. I build and launch the site, domain, and email. At day 30 we review the results together and decide whether I keep managing it. Ongoing upkeep should take about 1–2 hours a week.